LaunchX Grant Application for Notable Notebooks

Executive Summary

Notable Notebooks strives to reduce paper waste and advocate for environmental sustainability by helping people make simple, achievable lifestyle changes. We offer waterproof, reusable notebooks that can be written on with any Frixion™ pen, then erased with a damp cloth.  By making one small difference in our customer’s lives, we hope to encourage and inspire more environmentally sustainable lifestyles.

Company Information

With Notable Notebooks, fashion meets function meets eco-friendliness. Our goal is to match the quality and style of high-end stationary while also providing users with an endlessly reusable organizational notebook. We are passionate about incorporating sustainability in personal, productive ways, as our offering exemplifies. The Notable Notebook eliminates the need to constantly buy- and consequently throw away- new notebooks by providing consumers with one product for all their paper needs. Following our plans, Notable Notebooks would be able to save approximately 2500 trees’ worth of paper by 2022.

Team

- Emily Chen: Director of Finance - Manages the day-to-day transactions of Notable Notebooks, analyzing financial data to create sales forecasts and company performance audits at the end of each year.

- Elaine Wang: Director of Production - Inspires production methods for prototypes as well as following iterations including new binding technology, cover designs and printing details.

- Karen Hu: Director of Quality Control - Ensures all products meet the vision Notable Notebooks seeks to deliver.

- Yi Nuo Cheng: Director of Marketing - Develops promotional materials, manages social media, oversees sales.

Organization Progress to Date

- Customer Definition: Our customer persona is an organized and ambitious individual who is both environmentally conscientious and aspires to get the best out of their academic life.

- Value Proposition: Notable Notebooks is situated in a market gap that marries functionality with price. The waterproof, reusable function of our notebook competes directly with Rocketbook’s Everlast Notebook, but our offering is set at a more attractive point for most high school students at $40 less. Our unique selling points also include our aesthetic cover designs and convenient planner templates, both of which increase value and appeal.  In these ways, the Notable Notebook aims to be more than just a notebook and earns us a competitive advantage.

- Minimum Viable Product: Multiple iterations were tested on initial customers to gain feedback and ensure reusability. The waterproof erasable function was able to withstand multiple uses.

- Milestones:

  - October 2017: Primary market research was conducted with over 150 survey respondents and several in-person interviews. Over 37% of respondents stated that they considered paper waste to be the most pressing environmental issue in our world today.

  - November 2017: Prototype was created using coptic binding with thread and chipboard. Minimum viable product was tested by beta users.

  - January 2018: Iterations produced, replacing coptic binding with adjustable metal coils, convenient planner templates and printed covers featuring stylish designs.

  - March 2018: Break-even point was reached on first day of sales.

  - April 2018: Attended the Global Demo Day in Boston, Massachusetts.

Next Steps:

- Upscale production capacity

- Refine notebook design

- Increase outreach and customer base

- Contribute to community goals

Project Description, Budget, and Timeline

| Amount | Costs to Cover | Funds Given | Milestone to Complete | Due Date |
| --- | --- | --- | --- | --- |
| $1750 | - 2 Twin Loop Coiling Machines ($600) - 1 Epson SureColor P400 Wireless Color Printer ($750) - Artist commission ($400) | September 15 | Upscale production capacity and complete new cover designs. | October 15 |
| $1600 | - Twin loop metal coils ($200) - Waterproof paper ($650) - Pilot FriXion pens ($750) | October 1 | Produce 500 notebooks. | December 30 |
| $950 | - Trade show opportunities ($500) - Booth design ($100) - CPC advertising on Facebook ($300) - Website domain and maintenance ($50) | December 1 | Set up local trade shows and launch marketing campaign. Booths include banners, posters and other promotional material. Facebook ads will run for 3 months. | February 1 |
| $550 | - Google CPC advertising ($200) - Shooting cost for a promotional video ($350) | March 1 | Second round of marketing campaign. Will include charity events and partnerships with local schools. | April 15 |

Total Amount Requested: $4850

https://www.mybinding.com/1/1/2795-tamerica-3-1-pitch-twin-loop-wire-binding-mac

https://www.amazon.ca/Epson-SureColor-Wireless-Color-Printer/dp/B016F3Q4WS/ref=sr_1_fkmr0_1?s=electronics&ie=UTF8&qid=1535483365&sr=1-1-fkmr0&keywords=Epson%2BSureColor%2BP400%2BA3%2B&th=1

https://www.alibaba.com/product-detail/Twin-Loop-File-Fastener-Double-Book_60788275869.html?spm=a2700.7724838.2017115.2.1741500bDsrucK

https://www.amazon.ca/Rite-Rain-Weatherproof-Copier-208511/dp/B01N5AZ6US/ref=sr_1_3?ie=UTF8&qid=1535572717&sr=8-3&keywords=rite+in+the+rain+paper

https://www.alibaba.com/product-detail/The-Popular-Frixion-Pilot-Pen-Promotional_60788377969.html?spm=a2700.7724838.2017115.185.52931768uwHMSv

https://www.wordstream.com/blog/ws/2015/05/21/how-much-does-adwords-cost

http://pikewoodcreative.com/how-much-does-it-cost/