| Name | Anthony Alloco | Class # | N445 |
| --- | --- | --- | --- |
| Dealership | Bob Johnson GM, Inc. | Date | 8/13/2024 |

| Current Situation or Challenge to be Addressed: | xNot enough vehicles in used inventory. And not consistent enough with buying vehicles |  |  |
| --- | --- | --- | --- |
| Current Performance Level (include specific measure): | Our current vehicles in inventory is 46 and we had 87 at the end of May… Which means we are not getting the trades in and not buying the vehicles to keep up the inventory we need. The Specific measure I would use for this is Market Day supply (Hard to have a specific measure for inventory count) but Market day Supply is what we need to be looking at when buying the vehicles to ensure we are buying the right cars. This is not the only metric to look at but it is the first one I look at. |  |  |
| Goal (what do you want to achieve?) | We want to keep consistent Used Car inventory over 60 vehicles at all times |  |  |
| Goal Performance Level (include specific measure) | Goal performance would be to have a market day supply average of under 60 days. I choose 60 days since we never want to hold a vehicle over 60 and rarely do. We have a pretty harsh cutoff at 60 days on used cars before sending to auction |  |  |
| Goal Start Date: | 9/1/2024 | Goal End Date: | 11/30/2024 |
| First Check-in Date: | 9/15/2024 | Performance Objective: | Buy at least 10 cars - hold 50 |
| Second Check-in Date: | 10/1/2024 | Performance Objective: | Buy 5 more - hold 60 |
| Third Check-in Date: | 10/15/2024 | Performance Objective: | Buy 5 more - hold 65-70 |
| Fourth Check-in Date: | 10/31/2024 | Performance Objective: | Buy 5 more - hold 65-70 |
| How does your goal align with the dealers’ vision? | This aligns with our Vision because part of our Vision is supplying as many vehicles as possible to as many people as possible and the more Used Inventory we have the better chance of success we have. Having these vehicels on the lot increases our chances of attracting even more customers who may end up switching to a new car or just getting service done on theres, which may include them needing parts, or may even include them buying a warranty or different finance item on their current vehicle. So we may not see this direct result when they show up but the more used cars we have, the better off the entire store becomes. |  |  |
| What are the potential benefits of achieving your goal? | The Biggest benefit for us would be getting more traffic to the store. Creates a much faster paced and exciting work environment. Higher chance of getting more sales, which will lead to more service and parts work as well. |  |  |
| What are the potential consequences if you don’t achieve your goal? | We will be in the same boat we've been in all year and we are down significantly from where we were last year. Last year, however, we did not have a ton of Used vehicles on the ground but we didn’t need to since aution values were so strong and we were performing so well wholesale, it didn't stand out to us as much. But now that we lost that signifianct revenue stream, we realize that we need to do this and if we do not, then we are going to hurt the stores numbers, the salesmens opportunity, will have less Ros and parts revenue as well long term and are not getting the chance at switching a customer who never got to our lot because we didn’t have the options they needed! |  |  |
| Why is the goal important to you? | When times get tough we need to adapt. This is a change that I see will be crucial for us to end this year strong and push even stronger into the new year as we approach. Last year, we did not need to worry about this since we didn’t notice it was a problem. This year has been much different. Much harder to get people to the store, to get them interested, and to have the right inventory. Everyone has inventory now, and no one feels the 'need' for the vehicle since cost of living is up so much from where we were even just a year ago. So we need to think smarter to get people in. |  |  |
| Potential Obstacles | Buying the wrong inventory and burying the store in stuff that wont sell or needing to send it back to an auciton where we aquired it from after putting money into it and hoping we don’t get crushed on it. |  |  |
| Potential Solutions | A solution would be to make sure we are doing the right research and buying the right cars. The information is at our fingertips we just cannot be lazy about it and we need to utilize what we have. |  |  |
| BOTTOM LINE! Financial Impact of Achieving Your Goal (expressed in dollars) | Our PRU this year on used vehicles is about $3,400 all around on Used and $2,300 on New. If adding these 20 cars and keeping that level consistent can increase sales just 5%, that will generate additional gross of roughly $16,300 just in sales alone (Used Average of 90 new and 35 Used Cars YTD). That does not include the long term revenue we can create in the fixed ops side creating new customers and serviceing those vehicles. |  |  |

What specific actions or steps will you take to accomplish your goal?  What will you do differently or improve? For each, be sure to include necessary resources, who is accountable, the measurable result, and dates.

| Specific action/step | Necessary resource(s) | Accountable person(s) | Expected result | Start, End, & CHeckpoint Dates |
| --- | --- | --- | --- | --- |
| Utilize Vauto to find the list of vehicles that we need to get that best suits our need | VAuto and our own list we created | Anthony Alloco and John York | Buy 10 vehicles And have over 50 in stock | 08/15 - 09/01 |
| Ensure we are now well over 50 cars and use our list we created to keep aquiring | VAuto and list | Anthony Alloco and John York | Buy 5 more vehicles and have 60 on the ground | 09/01 - 09/15 |
| Re-look at the list and ensure we are still in need of the same vehicles or make adjustmnets to buy more | VAuto and potential new list | Anthony Alloco and John York | Buy 5 more vehicles and have between 65 and 70 | 09/15 - 09/31 |
| Ensure we now have comfortably over 60 units and they are the right inventory for us. | VAuto and continue this process of re-looking at that list. | Anthony Alloco and John York | Ensure we are holding 60 or more comfrtably with out adding aged inventory (No Cheating! Lol) | 09/31 - 10/31 |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |

As you work toward your goal, it’s important to have interim check points with specific, measurable objectives so your team can hold themselves accountable. If everyone knows the goal and objectives, you don’t have to spend your valuable time micromanaging.

Once you’ve accomplished your goal, added or adjusted policies, procedures, and behaviors, now what? How will you ensure you and your staff do not fall back into the previous habits that produced poor results? Be specific.

We will manage it. Just like we do with all of our processes we must maange this just as well. Meaning we follow up on it every meeting we have, which for us in once a week. And we must hold each other accountable and make sure neither of us are making any excuses

Describe any planning or implementation meetings conducted as part of development of your plan.

We have meetings every Monday and we will continue that, and now just add our used inventory expectations and goals as part of that same meeting.

| Sponsor Signature: |  |
| --- | --- |